**AutoBoro Car Solutions MileStone**

**Milestone - 1 🡺 21th Jan 2020**

1. **Backend**
2. Backend setup
3. Settings Management
4. User Management
5. Role/Permission Management
6. Blog Management
7. Blog Categories Management
8. Blog Tags Management
9. Languages Management
10. Car Brands/Models Management
11. Services Categories Management
12. Page Management
13. Slider Management
14. **API**
15. APIs base setup
16. Service categories listing API
17. Languages Listing API
18. Car Brand Listing API
19. Car Models Listings API
20. Automotive Business Registration API
21. Drivers Registration API
22. Login API
23. **App**

*Screens Designs of below…*

1. Fade Screen
2. Splash Screen
3. Login Screen
4. Forgot Password Screen
5. Change Password Screen
6. User Type Screen
7. Automotive Business Registration screen in 3 Steps
8. Driver Registration 2 Steps
9. Congratulations Screen
10. **Website**
11. Home Page
12. Login Functionality
13. Static Pages

**Milestone - 2 🡺 30th Jan 2020**

1. **Website**
2. Home Page with dynamic data.
3. Login Page
4. Driver Registration Page
5. Automotive Business Registration Page
6. Forgot Password / Reset Password / Change Password Pages
7. User Profile/Dashboard page
8. Package purchase system integration
9. **API**
10. Forgot Password / Reset Password / Change Password related APIs
11. Automotive Business profile update.
12. Automotive Business Information Update (Like galleries, prices. etc.)
13. Service/Business listing API for Drivers.
14. Driver update profile API.
15. Driver Car Information API.
16. Packages Listing API
17. **Backend**
18. Service Provider / Automotive Business Management
19. Packages Management
20. User Transaction Management
21. User packages order history.

1. **App**

*Below designed screen will be functional.*

1. Automotive Business Registration screen in 3 Steps
2. Driver Registration 2 Steps
3. Login
4. Forgot Password
5. Change Password

*Below will be designed in screens….*

1. Profile page of Automotive business.
2. Managing the Business Information.
3. Listing the services at the driver panel.
4. Listing of business based on services.

**Milestone -3 🡺 14th Feb 2020**

1. **Website**
2. Service Listing and business listing with details of business with filter.
3. Get Direction: Driver can navigate to store.
4. Report A Problems
5. Comment and rating for business by driver.
6. Driver profile management with car details.
7. Driver settings.

1. **API**
2. Service Galleries with offers API.
3. Service Gallery details API.
4. Deals Listing API
5. Deals Details API
6. Claim Rewards API
7. **App**

Below designed screen will be functional.

1. Automotive Business profile update.
2. Automotive Business Information Update (Like galleries, prices. etc.)
3. Packages purchase system.
4. Payment gateway integration for package purchase.
5. Package purchase history.

**Milestone - 4 🡺 28th Feb 2020**

1. **App**

Below designed screen will be functional.

1. Driver Profile
2. Driver car information’s
3. Driver settings.
4. Service category listing on driver panel.
5. Business listing on based of category on driver panel.
6. Business details on driver panel.
7. Get Direction and Report a problem in driver panel.

Below will be designed in screens….

1. Profile page of Automotive business.
2. Managing the Business Information.
3. Listing the services at the driver panel.
4. Listing of business based on services.
5. Service Galleries with offers.
6. Service Gallery details.
7. Deals Listing
8. Deals Details
9. Claim Rewards

**Milestone -5 🡺 17th March 2020**

1. **Website**
2. Service Gallery with offer for driver.
3. Service Gallery details.
4. Deals listings.
5. Deal details
6. Deal claim.

1. **API**
2. Manage/Create/Update/Delete deals API for Business.
3. Manage/Create/Update/Delete Service galleries API for Business.
4. Statics API.
5. Jobs hiring related APIs.

1. **Backend**
2. Service Gallery management.
3. Deals Management.
4. Statics for Admin.
5. Jobs Management.

1. **App**

Below designed screen will be functional.

1. Service Galleries with offers.
2. Service Gallery details.
3. Deals Listing
4. Deals Details
5. Claim Rewards

Below will be designed in screens….

1. Favorite for Drivers
2. Magazine Listings for Drivers
3. Magazine Details for Drivers
4. Comments on Magazine for Drivers.
5. Rewards For Drivers

**Milestone -6 🡺 31th March 2020**

1. **Website**
2. Business information update.
3. Manage/Create/Update/Delete deals API for Business.
4. Manage/Create/Update/Delete Service galleries API for Business.
5. Statics API.
6. Jobs hiring related APIs.

1. **Backend**

Relevant modules for Business and Drivers.

1. **App**

Below designed screen will be functional.

1. Manage/Create/Update/Delete deals API for Business.
2. Manage/Create/Update/Delete Service galleries API for Business.
3. Statics API.
4. Jobs hiring related APIs.
5. Jobs listing on driver end.

**Milestone -7 🡺 14th Apr 2020**

1. **API**

Push Notifications

1. **App**

Push Notifications

1. **Backend**

Email for every occurrence and crons.

**Milestone -8 🡺 30th Apr 2020**

1. Final review.
2. Styling & Responsiveness… etc.
3. Testing…
4. Submit to customer for review.

**Milestone -9 🡺 12th May 2020**

1. Testing…
2. Client feedback fixing.
3. **Delivery**